In the claude web  I asked this,

Think your self as an expert software engineer, full stack developer and a expert ui/ux developer. I want to apply for the senior software engineer position. for that to show company a potential project that i have done i want to build a project using stack Django, Next.js, Postgresql, aws (local for now later AWS), docker, ci/cd. the project should not be a toy one as i said earlier it should be the level of senior software engineer. Also must consider all the criteria that we should care about when building production level project. also now a days non software field peoples also start building applications using AI, for example using vibe coding, but so our's should standout among them. organize pages based on best user experience. the ui should be mobile friendly and responsive.

the project must be a solution for a real world problem. in real if i create it and publish it for free. most of the world should get maximum use of it. for that first give me list of projects, then i will choose one and then give full implementation plan for that. after that based on that implementation plan we can start building each step by step

then you give this,

Show less

Mar 26

Here's my thinking on what makes a project truly stand out for a senior engineer role: it needs to solve a real, painful, everyday problem that millions face globally — not something niche or already saturated. It should showcase architectural depth, not just CRUD.

Here are 8 carefully selected candidates:

Every project above is designed so that:

Technically, it showcases what separates senior engineers from vibe-coders — background job queues (Celery + Redis), real-time WebSockets, file processing pipelines, AI/LLM integration with proper prompt engineering, role-based auth, audit logging, rate limiting, caching strategy, and a proper CI/CD pipeline.

Visually, the UI will be designed mobile-first with a polished, production-grade feel — not a default Bootstrap template that anyone can spin up.

My top recommendation for maximum impact + technical showcase is #3 ClearDocs or #7 StudyForge — they have massive global reach, non-trivial architecture (async file processing, AI pipelines, search indexing), and solve genuine pain points that no free tool solves well today.

Click a card above or just tell me your pick — I'll immediately draft a full implementation plan covering architecture, database schema, API design, folder structure, feature breakdown by sprint, Docker/CI-CD setup, and AWS deployment strategy.

Then I said I choose Project 3: ClearDocs — AI document simplifier and multi-language translator for legal, medical, and government documents, then you said

Excellent choice! ClearDocs has incredible real-world impact and will showcase serious senior-level engineering. Let me build the complete implementation plan.Here is the complete, production-grade implementation plan for ClearDocs. I'll present it across four focused views: the system architecture, the database schema, the feature breakdown by sprint, and the full tech stack decisions.

## ClearDocs — Full Implementation Plan

### What it does

Users upload any complex document (legal contract, medical report, government form, insurance policy) and get back a plain-language explanation, key clauses highlighted, risk flags, a Q&A chatbot, and a translated version — all in 50+ languages. 100% free. No ads. Privacy-first.

Let's start with the high-level system architecture:

Now the complete database schema:

Now the complete sprint plan and feature breakdown:

That's the complete implementation plan. Here's a summary of what makes this stand out from anything AI-generated without engineering depth:

What makes this senior-level:

The document processing uses a proper state machine with idempotent Celery tasks — so if a worker dies mid-job, it restarts cleanly without corrupting data. The LLM layer is provider-agnostic, meaning you can swap OpenAI for Anthropic or a local model with a one-line config change. The WebSocket progress system means users get real-time feedback instead of a spinning loader with no feedback — the kind of detail that separates polished products from demos.

What makes it stand out from vibe-coded apps:

Virus scanning on upload, MIME validation, signed S3 URLs, audit logging, token budgeting per user, zero-downtime migration strategy, blue/green deployment, and a full observability stack. Vibe-coded apps skip every single one of these. Your interviewers will see these in the codebase and know immediately you've shipped production software before.

Timeline: 12 weeks for a solo developer, or 8 weeks with two people.

Shall we start building? I'd recommend we begin with Sprint 1 — the project scaffolding. I'll generate the actual code: the Django project structure, Docker Compose config, GitHub Actions CI workflow, and the auth system. Just say "let's start Sprint 1" and we'll go file by file.

Then I said , i want one full .md file. also while choosing these particular technology tell me why among these alternatives this particular one is chosen like that.  also one important thing. people can easily tell that we have chatgpt or any other now ways why  i want your application so i want justification if truly exist a non biased justification

# For that you gave  this, ClearDocs — Complete Implementation Plan

### AI Document Simplifier & Multi-Language Translator

Stack: Django · Next.js · PostgreSQL · Redis · Celery · Docker · GitHub Actions CI/CD · AWS (local-first)** Target: Senior Software Engineer portfolio project — production-grade

## Table of Contents

- Project Vision & Real-World Justification

- Why ClearDocs Will Stand Out — Honest Assessment

- Technology Stack — Every Choice Justified

- System Architecture

- Database Schema

- API Design

- Document Processing Pipeline

- AI/LLM Integration Strategy

- Frontend Architecture & UX Pages

- Security — Production Checklist

- Project Folder Structure

- Sprint-by-Sprint Build Plan

- Docker & Local Dev Setup

- CI/CD Pipeline

- AWS Deployment Strategy

- Observability & Monitoring

- What Separates This From Vibe-Coded Apps

## 1. Project Vision & Real-World Justification

### The Problem

Every person on Earth will eventually receive a document they cannot fully understand. A lease agreement. A medical diagnosis report. An insurance policy. An immigration form. A terms-of-service contract. A court summons. These documents are written by lawyers for other lawyers — dense, jargon-heavy, full of clauses that can cost a person their home, health, money, or freedom if misunderstood.

Today's options are:

- Hire a lawyer — unaffordable for billions. A single consultation costs $200–$500/hour.

- Ask a family member — unreliable, they probably don't understand it either.

- Google specific phrases — slow, decontextualised, often leads to worse confusion.

- Use ChatGPT — requires the user to already know what questions to ask.

ClearDocs solves this end-to-end. Upload the document. Receive a plain-language explanation, highlighted key clauses, risk flags, important dates, a chatbot that answers specific questions about your document, and a full translation into your native language. Free. No ads. No account required for the first 3 documents.

### Who Benefits

- Immigrants navigating government and legal paperwork in a foreign language

- Patients trying to understand medical consent forms and discharge summaries

- First-time renters reviewing lease agreements

- Small business owners receiving vendor contracts

- Low-literacy adults who struggle with complex written language

- Anyone in a developing country without access to legal services

Estimated addressable population: 1.5–2 billion people globally.

## 2. Why ClearDocs Will Stand Out — Honest Assessment

This is the most important section of this document. You asked for a non-biased answer to the question: "People already have ChatGPT — why would they use ClearDocs?"

That is a completely fair and serious question. Here is the honest answer.

### Where ChatGPT / generic AI tools fall short for this use case

1. The UX friction is enormous. To use ChatGPT for a document, a user must:

- Open a browser, navigate to chatgpt.com, sign in

- Figure out how to upload a PDF (not obvious to non-tech users)

- Know what questions to ask (requires domain knowledge they don't have)

- Interpret a wall of text with no structure

- Manually copy sections if they want to translate

- Repeat this every time with no history

ClearDocs does all of this in one drag-and-drop. For a 65-year-old immigrant receiving a Medicare form, the difference between these two experiences is the difference between using the tool and not using it.

2. ChatGPT gives no structured, scannable output. When you paste a legal document into ChatGPT, you receive a prose response. There is no "risk level: HIGH on clause 4.2", no colour-coded obligation list, no "this clause means you must pay a $500 penalty if you cancel within 30 days" highlighted in red. ClearDocs outputs structured, actionable information — not a wall of text.

3. There is no document memory or context persistence. ChatGPT (free tier) loses context across sessions. ClearDocs stores every analysis, lets users re-open documents weeks later, export a simplified PDF, and continue a Q&A session where they left off. For someone tracking their legal case or comparing two insurance policies, this is essential.

4. There is no multi-document workflow. ClearDocs will support comparing two versions of a contract side by side. ChatGPT has no concept of "your documents" — it has no user context.

5. Language support is technically present in ChatGPT but experientially absent. ChatGPT can translate. But can a Tamil-speaking elderly woman who has never used AI navigate to chatgpt.com, upload a PDF, and ask for a Tamil translation structured around the key clauses? No. ClearDocs builds the translation workflow into the first-use experience, with language selection before upload, and automatically renders the entire results page in the user's language.

6. Privacy optics. Many people — especially for legal and medical documents — are deeply uncomfortable pasting sensitive content into OpenAI's servers. ClearDocs will have an explicit privacy policy: documents are processed and deleted from storage after 30 days, with a one-click "delete now" option. This is a real, marketable differentiator.

### Where we are honest about limitations

- ChatGPT Plus users who are technically comfortable can largely replicate ClearDocs manually. We are not targeting them.

- The AI quality at the core is similar — we will use the same underlying models (OpenAI or Anthropic API). The differentiation is entirely in the product design, workflow, and structured output — not the AI itself.

- We are not building a legal advice tool. ClearDocs explains documents; it does not provide legal opinions. This distinction must be made clearly on the UI and in the terms of service.

### The real competitive moat

The moat is not the AI. The moat is:

- The structured output format — purpose-built for documents, not general chat

- The workflow — upload → process → read → ask → translate → export, all in one place

- The accessibility-first UX — designed for people who are not tech-savvy

- Privacy-first positioning — explicit data deletion, no ad targeting

- Document history — your documents, organised, revisitable

A product built for a specific job, done well, will always beat a general-purpose tool for that job — even if the general-purpose tool is technically more capable.

## 3. Technology Stack — Every Choice Justified

Each technology below was chosen from real alternatives. The justification is honest — including cases where the alternative would have been acceptable.

### Backend Framework: Django (vs FastAPI, Node.js/Express, Ruby on Rails)

Chosen: Django 5 + Django REST Framework

| Alternative | Why not chosen |
| --- | --- |
| FastAPI | Excellent for pure async microservices. But lacks Django's built-in ORM, admin panel, migrations system, auth, and permissions. We would spend 3 weeks building what Django gives us in 1 day. FastAPI shines when you need maximum async throughput — we need developer productivity and a rich ecosystem. |
| Node.js / Express | JavaScript on the backend means two languages in one project. The Python AI/ML ecosystem (pdfplumber, pytesseract, LangChain, numpy) is irreplaceable for this use case. Forcing document processing through a Node.js backend creates an awkward bridge layer. |
| Ruby on Rails | Excellent productivity, similar philosophy to Django. Rejected because the Python AI library ecosystem is the core technical advantage of this project. No Python = no native OCR, no easy LLM SDK integration, no pdfplumber. |

Why Django specifically:

- Django's ORM with migrations is production-battle-tested at Instagram, Pinterest, and Disqus scale

- Django Admin gives us a free internal operations panel for managing users, documents, and flagged content

- django-storages + boto3 gives S3 integration in 10 lines

- djangorestframework-simplejwt gives JWT auth in 5 lines

- Django's permission system (is_staff, is_verified, custom permissions) is built-in and well-documented

- Celery integrates more naturally with Django than with FastAPI due to the shared app context

### Frontend Framework: Next.js 14 (vs Nuxt.js, SvelteKit, plain React, Remix)

Chosen: Next.js 14 with App Router

| Alternative | Why not chosen |
| --- | --- |
| Plain React (Vite) | No SSR, no built-in routing, no image optimisation, no SEO support. We need server-side rendering for the landing page to be indexable by Google. A pure SPA would hurt discoverability. |
| Nuxt.js | Vue-based equivalent of Next.js. Technically valid. Rejected because the React ecosystem has far broader hiring familiarity, more component libraries, and better TypeScript tooling in 2024. For a portfolio project, React/Next.js is the industry default signal. |
| SvelteKit | Genuinely excellent. Smaller bundle, simpler reactivity model. Rejected because the component library ecosystem (shadcn/ui, Radix, etc.) is React-first. Building a polished UI from scratch in Svelte would take significantly longer. |
| Remix | Strong contender. Excellent data loading patterns. Rejected because Next.js has broader adoption, better Vercel deployment integration, and more available examples for the patterns we need (auth, file upload, WebSocket). |

Why Next.js 14 App Router specifically:

- Server Components allow us to fetch document data on the server — no loading spinner on the results page

- The /app directory structure maps naturally to our pages: /upload, /docs/[id], /history

- Built-in image optimisation matters for the landing page

- API routes can handle webhooks (e.g., if we later add payment or notification integrations)

- The ecosystem for auth (NextAuth), forms (RHF), and state (TanStack Query) is mature and well-documented

### Database: PostgreSQL (vs MySQL, MongoDB, SQLite)

Chosen: PostgreSQL 16

| Alternative | Why not chosen |
| --- | --- |
| MySQL | Technically valid for this workload. Rejected because PostgreSQL's JSONB column type is essential — we store key_clauses, risk_flags, and action_items as structured JSON that we also need to query. MySQL's JSON support is weaker. PostgreSQL also has better full-text search, which we will use for document history search. |
| MongoDB | A document database feels intuitive for storing documents. However, our data is highly relational — users have documents, documents have analyses, analyses have translations, translations relate to chat sessions. Enforcing referential integrity in MongoDB requires application-level code that PostgreSQL handles natively with foreign keys. |
| SQLite | Development only. Not suitable for production concurrent writes. Not suitable for Celery workers accessing the database simultaneously. |

Why PostgreSQL specifically:

- JSONB with GIN indexes lets us store and query structured AI output efficiently

- uuid_generate_v4() for all primary keys — no sequential ID enumeration attacks

- Full-text search (tsvector) for the document history search feature

- Row-level security can be enabled later for multi-tenant scenarios

- Django's ORM support for PostgreSQL-specific features is the best of any database

### Task Queue: Celery + Redis (vs Django-Q, Dramatiq, RQ, Huey)

Chosen: Celery 5 with Redis as broker

| Alternative | Why not chosen |
| --- | --- |
| Django-Q | Simpler setup, uses Django ORM as broker. Rejected because it has significantly lower throughput, less active maintenance, and fewer deployment examples. For a production job queue processing AI tasks, Celery's maturity matters. |
| Dramatiq | Modern, clean API, better than Celery in some benchmarks. Rejected because Celery has vastly more documentation, Stack Overflow answers, and production battle-testing. For a first production deployment, choosing the boring reliable option is the right call. |
| RQ (Redis Queue) | Simple and Redis-native. Rejected because it lacks Celery's task chaining (chain, chord, group) which we specifically need for the pipeline: extract → chunk → [simplify + translate + clauses] in parallel → notify. |
| Huey | Lightweight. Rejected for the same reason as RQ — no parallel group execution. |

Why Celery specifically:

- chain() lets us express our pipeline declaratively: extract.s(doc_id) | chunk.s() | group(simplify.s(), translate.s(), extract_clauses.s())

- Built-in retry with exponential backoff: autoretry_for=(Exception,), max_retries=3, countdown=60

- Flower gives a live web dashboard of all running and failed tasks — essential for debugging

- Task routing lets us assign OCR-heavy tasks to memory-optimised workers and LLM tasks to separate workers

- Celery Beat handles scheduled tasks (e.g., nightly S3 cleanup of 30-day-old documents)

Why Redis as broker (vs RabbitMQ):

- Redis serves dual purpose: task broker AND application cache AND session store AND rate limiting backend — one infrastructure service instead of two

- RabbitMQ is strictly more correct as a message broker (AMQP protocol, better delivery guarantees) but adds operational complexity. For our scale, Redis reliability is sufficient.

### AI/LLM: OpenAI API (vs Anthropic API, open-source Llama, Mistral)

Chosen: OpenAI API as primary, with provider abstraction for swapping

| Alternative | Why not chosen (as primary) |
| --- | --- |
| Anthropic Claude API | Claude excels at long-context document tasks and is arguably better for legal/medical documents. However, OpenAI's gpt-4o has better structured JSON output reliability via response_format: { type: "json_object" }, which is critical for our clause extraction pipeline. We will abstract the provider so Claude can be enabled as an alternative. |
| Llama 3 / Mistral (self-hosted) | Zero API cost. However, requires GPU infrastructure (minimum A10G instance = ~$1/hour on AWS). For a free public service, this cost structure is hard to sustain. Also, fine-tuned models for legal/medical document understanding are not yet at GPT-4 quality for structured extraction tasks. Worth revisiting in 12 months. |
| Google Gemini | Strong multimodal capabilities. Rejected because the Python SDK is less mature, rate limits are more restrictive, and the structured output API is less reliable than OpenAI's as of this writing. |

Critical implementation note: We build a LLMProvider abstract base class. OpenAIProvider is the default. AnthropicProvider is available via config. This means we can A/B test providers, fall back if one has an outage, and switch when pricing or quality shifts. Never hard-code the API client.

### OCR: pytesseract + pdfplumber (vs AWS Textract, Google Document AI, Azure Form Recognizer)

Chosen: pdfplumber (primary) + pytesseract (fallback) with AWS Textract as production upgrade

| Alternative | Why not chosen as default |
| --- | --- |
| AWS Textract | Significantly better accuracy, especially for tables, forms, and handwriting. Cost: ~$1.50 per 1,000 pages. For a free service processing potentially millions of documents, this is unsustainable at launch. Architecture is designed to swap Textract in via config flag. |
| Google Document AI | Best-in-class accuracy. Cost and privacy concerns (documents sent to Google). |
| Azure Form Recognizer | Strong for structured forms. Overly complex SDK for general document text extraction. |

Why pdfplumber + pytesseract:

- pdfplumber extracts text from native (non-scanned) PDFs with 99%+ accuracy at zero cost

- ~80% of legal/government documents are native PDFs — we only need OCR for the minority

- pytesseract (Tesseract 5) handles the scanned fallback at acceptable quality for a free service

- Total cost: $0 per document for the majority of uploads

### Containerisation: Docker + Docker Compose (vs Podman, bare metal, VMs)

Chosen: Docker + Docker Compose for local, ECS for production

No serious alternative for this use case. Docker Compose is the industry standard for local multi-service development. Every engineer on a team can run docker compose up and have the entire stack running in under 2 minutes. Podman is a valid rootless alternative but has weaker Compose support and less ecosystem tooling.

### CI/CD: GitHub Actions (vs GitLab CI, CircleCI, Jenkins)

Chosen: GitHub Actions

| Alternative | Why not chosen |
| --- | --- |
| GitLab CI | Better CI/CD native integration but requires self-hosted GitLab or paying for GitLab.com. GitHub is the industry standard for open-source and portfolio projects. |
| CircleCI | Excellent product. Rejected purely on cost — GitHub Actions is free for public repos and generous for private. |
| Jenkins | Requires a dedicated server, manual plugin management, Groovy scripts. Overkill and operationally expensive for a solo/small team project. |

### Styling: Tailwind CSS + shadcn/ui (vs Bootstrap, Material UI, Chakra UI, plain CSS)

Chosen: Tailwind CSS + shadcn/ui

| Alternative | Why not chosen |
| --- | --- |
| Bootstrap | Class names like btn btn-primary col-md-6 create the unmistakable look of a "Bootstrap site". The goal is a product that looks like it was designed by a UI designer, not assembled from a framework. Bootstrap is too recognisable as a shortcut. |
| Material UI | Google's design language. Visually distinctive and opinionated. MUI components are heavy (large bundle) and difficult to customise without fighting the library. Also, Material Design signals "Google ecosystem" to users, which conflicts with our privacy-first positioning. |
| Chakra UI | Good developer experience. Less active development in 2024. Component customisation requires theme overrides that become complex. |
| Plain CSS modules | Maximum control, zero overhead. Rejected because building a complete design system from scratch (buttons, inputs, modals, dropdowns, tooltips) takes 3–4 weeks of the 12-week schedule. |

Why shadcn/ui specifically:

- Not a component library — it's a collection of copy-paste components built on Radix UI primitives

- Components live in your codebase (/components/ui/) — you own them and can modify every pixel

- Built on Radix UI: fully accessible (ARIA), keyboard-navigable, screen reader friendly — essential for a product targeting people with low technical literacy

- Tailwind-native: no CSS-in-JS overhead, no runtime style injection

- The output looks professional and custom, not "framework-y"

## 4. System Architecture

┌─────────────────────────────────────────────────────────┐

│                    CLIENT LAYER                          │

│         Next.js 14 (SSR + CSR, PWA-ready)               │

│    Mobile-first · Accessible · 50+ language UI           │

└──────────────────────┬──────────────────────────────────┘

│ HTTPS / WSS

┌──────────────────────▼──────────────────────────────────┐

│                  DJANGO REST API GATEWAY                  │

│     JWT Auth · Rate limiting · Request routing           │

│              Nginx reverse proxy in front                │

└──────┬───────────────┬──────────────────┬───────────────┘

│               │                  │

┌──────▼──────┐ ┌──────▼──────┐ ┌────────▼───────┐

│  Document   │ │  AI Service  │ │  User Service  │

│  Service    │ │             │ │                │

│ Upload/Parse│ │Simplify/Chat│ │  Auth/Profile  │

└──────┬──────┘ └──────┬──────┘ └────────────────┘

│               │

┌──────▼───────────────▼──────────────────────────────────┐

│              CELERY TASK QUEUE (Redis broker)            │

│     OCR Worker · LLM Worker · Notify Worker              │

└──────────────────────┬──────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────┐

│                   STORAGE LAYER                          │

│  PostgreSQL (primary) · Redis (cache/sessions) · S3      │

└──────────────────────┬──────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────┐

│             INFRASTRUCTURE (Docker → AWS ECS)            │

│   GitHub Actions CI/CD · ECS Fargate · RDS · CloudWatch  │

└─────────────────────────────────────────────────────────┘

### Key Architecture Decisions

Why separate Celery workers from the Django app container: Document processing (OCR + LLM) can take 30–120 seconds. If we ran these synchronously in the API request, the HTTP connection would time out. Workers run independently, scale independently, and can be allocated more memory than the API container without wasting resources.

Why Django Channels for WebSockets: When a user uploads a document, they should see real-time progress (Extracting text... 40% → Analysing clauses... 70% → Done). Polling (setInterval every 2 seconds) works but feels sluggish. Django Channels lets us push progress events from the Celery worker through Redis PubSub to the connected WebSocket client — live, push-based, no polling.

Why PostgreSQL JSONB for AI output: The AI returns structured data: { "clauses": [...], "risk_flags": [...] }. We could store this as a text field and parse on read. JSONB stores it as parsed binary JSON — queries like WHERE risk_flags @> '[{"level": "HIGH"}]' are possible with a GIN index. This enables future features like "show me all documents with high-risk clauses" without an application-level filter loop.

## 5. Database Schema

### Core Tables

-- Users

CREATE TABLE users (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email           VARCHAR(255) UNIQUE NOT NULL,

hashed_password VARCHAR(255) NOT NULL,

full_name       VARCHAR(255),

preferred_language VARCHAR(10) DEFAULT 'en',

role            VARCHAR(20) DEFAULT 'user', -- user | admin | moderator

is_verified     BOOLEAN DEFAULT FALSE,

is_active       BOOLEAN DEFAULT TRUE,

daily_upload_count INT DEFAULT 0,

last_upload_reset  DATE,

created_at      TIMESTAMPTZ DEFAULT NOW(),

last_login      TIMESTAMPTZ,

deleted_at      TIMESTAMPTZ  -- soft delete for GDPR

);

-- Documents

CREATE TABLE documents (

id                  UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id             UUID REFERENCES users(id) ON DELETE CASCADE,

original_filename   VARCHAR(500) NOT NULL,

s3_key              VARCHAR(1000) NOT NULL,

s3_bucket           VARCHAR(255) NOT NULL,

mime_type           VARCHAR(100) NOT NULL,

file_size_bytes     BIGINT NOT NULL,

page_count          INT,

status              VARCHAR(30) DEFAULT 'pending',

-- pending | validating | extracting | chunking | analysing | done | failed

doc_category        VARCHAR(50), -- legal | medical | government | financial | other

error_message       TEXT,

uploaded_at         TIMESTAMPTZ DEFAULT NOW(),

processed_at        TIMESTAMPTZ,

expires_at          TIMESTAMPTZ DEFAULT NOW() + INTERVAL '30 days',

CONSTRAINT valid_status CHECK (status IN (

'pending','validating','extracting','chunking','analysing','done','failed'

))

);

CREATE INDEX idx_documents_user_id ON documents(user_id);

CREATE INDEX idx_documents_status ON documents(status);

CREATE INDEX idx_documents_expires_at ON documents(expires_at);

-- Document Analysis (AI output)

CREATE TABLE document_analyses (

id                      UUID PRIMARY KEY DEFAULT gen_random_uuid(),

document_id             UUID UNIQUE REFERENCES documents(id) ON DELETE CASCADE,

plain_language_summary  TEXT,

key_clauses             JSONB,   -- [{title, original_text, plain_text, importance}]

risk_flags              JSONB,   -- [{level, description, clause_ref, recommendation}]

important_dates         JSONB,   -- [{date, description, days_until}]

action_items            JSONB,   -- [{action, deadline, party, priority}]

parties_involved        JSONB,   -- [{name, role, obligations}]

document_type_detected  VARCHAR(100),

reading_level_score     FLOAT,   -- Flesch-Kincaid of original

ai_model_used           VARCHAR(100),

prompt_version          VARCHAR(20),

total_tokens_used       INT,

estimated_cost_usd      NUMERIC(10, 6),

created_at              TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_analyses_risk ON document_analyses USING GIN(risk_flags);

CREATE INDEX idx_analyses_document_id ON document_analyses(document_id);

-- Translations

CREATE TABLE translations (

id                  UUID PRIMARY KEY DEFAULT gen_random_uuid(),

document_id         UUID REFERENCES documents(id) ON DELETE CASCADE,

target_language     VARCHAR(10) NOT NULL,  -- ISO 639-1 code

translated_summary  TEXT,

translated_clauses  JSONB,

translated_risks    JSONB,

status              VARCHAR(20) DEFAULT 'pending',

ai_model_used       VARCHAR(100),

tokens_used         INT,

created_at          TIMESTAMPTZ DEFAULT NOW(),

UNIQUE (document_id, target_language)

);

-- Chat Sessions

CREATE TABLE chat_sessions (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

document_id     UUID REFERENCES documents(id) ON DELETE CASCADE,

user_id         UUID REFERENCES users(id) ON DELETE CASCADE,

message_count   INT DEFAULT 0,

started_at      TIMESTAMPTZ DEFAULT NOW(),

last_active     TIMESTAMPTZ DEFAULT NOW()

);

-- Chat Messages

CREATE TABLE chat_messages (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id      UUID REFERENCES chat_sessions(id) ON DELETE CASCADE,

role            VARCHAR(20) NOT NULL,  -- user | assistant | system

content         TEXT NOT NULL,

tokens_used     INT,

response_time_ms INT,

created_at      TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_chat_messages_session ON chat_messages(session_id, created_at);

-- Audit Log (immutable)

CREATE TABLE audit_logs (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id         UUID,  -- nullable (unauthenticated actions)

action          VARCHAR(100) NOT NULL,

-- document.upload | document.view | document.delete | user.login | user.delete | etc.

resource_type   VARCHAR(50),

resource_id     UUID,

metadata        JSONB,

ip_address      INET,

user_agent      TEXT,

created_at      TIMESTAMPTZ DEFAULT NOW()

);

-- Audit logs are NEVER updated or deleted

CREATE INDEX idx_audit_user ON audit_logs(user_id, created_at);

CREATE INDEX idx_audit_resource ON audit_logs(resource_type, resource_id);

### Django Model Notes

- All models inherit from a TimeStampedModel base with created_at / updated_at

- Document.status is a state machine — transitions are enforced in the service layer, not at the model level

- document_analyses.key_clauses and similar JSONB fields use django.db.models.JSONField — Django handles serialisation

- Soft-delete on users table only — documents and their analyses are hard-deleted to comply with GDPR "right to erasure"

## 6. API Design

### Base URL Structure

https://api.cleardocs.app/api/v1/

All responses follow a consistent envelope:

{

"status": "success" | "error",

"data": { ... },

"message": "Human-readable message",

"errors": { "field": ["error detail"] }

}

### Endpoints

#### Auth

POST   /api/v1/auth/register/          Register with email + password

POST   /api/v1/auth/login/             Returns access + refresh tokens

POST   /api/v1/auth/token/refresh/     Refresh access token

POST   /api/v1/auth/logout/            Blacklist refresh token

POST   /api/v1/auth/verify-email/      Verify email with token

POST   /api/v1/auth/password-reset/    Request password reset

POST   /api/v1/auth/password-reset/confirm/

GET    /api/v1/auth/me/                Current user profile

PATCH  /api/v1/auth/me/                Update profile / preferred language

DELETE /api/v1/auth/me/                GDPR delete account + all data

#### Documents

POST   /api/v1/documents/              Upload document (multipart)

GET    /api/v1/documents/              List user's documents (paginated)

GET    /api/v1/documents/{id}/         Get document + processing status

DELETE /api/v1/documents/{id}/         Delete document + S3 file + analysis

GET    /api/v1/documents/{id}/status/  Lightweight status poll (backup to WS)

#### Analysis

GET    /api/v1/documents/{id}/analysis/           Full analysis result

GET    /api/v1/documents/{id}/analysis/summary/   Plain language summary only

GET    /api/v1/documents/{id}/analysis/clauses/   Key clauses only

GET    /api/v1/documents/{id}/analysis/risks/     Risk flags only

POST   /api/v1/documents/{id}/analysis/export/    Export simplified PDF

#### Translations

POST   /api/v1/documents/{id}/translations/       Request translation to language

GET    /api/v1/documents/{id}/translations/        List available translations

GET    /api/v1/documents/{id}/translations/{lang}/ Get specific translation

#### Chat

POST   /api/v1/documents/{id}/chat/sessions/       Start chat session

GET    /api/v1/documents/{id}/chat/sessions/{sid}/ Get session messages

POST   /api/v1/documents/{id}/chat/sessions/{sid}/messages/  Send message

DELETE /api/v1/documents/{id}/chat/sessions/{sid}/ Delete session

#### WebSocket

WS     /ws/documents/{id}/progress/   Real-time processing progress

WS     /ws/chat/{session_id}/          Real-time chat streaming

#### Health

GET    /health/          Shallow check (always 200 if server is up)

GET    /health/ready/    Deep check (DB + Redis + S3 connectivity)

### Pagination

All list endpoints use cursor-based pagination:

{

"data": { "results": [...], "next": "cursor_token", "previous": null, "count": 47 }

}

Cursor-based (vs page-number) because document lists can change between requests — page 2 with offset pagination can skip items if new uploads occur between requests.

### Rate Limiting

Enforced via Redis sliding window at the Nginx + Django middleware layers:

| Endpoint | Limit |
| --- | --- |
| POST /auth/login/ | 5 requests / minute / IP |
| POST /documents/ | 5 uploads / day / user (free tier) |
| POST /chat/messages/ | 30 messages / hour / user |
| All other endpoints | 120 requests / minute / user |

## 7. Document Processing Pipeline

### State Machine

PENDING → VALIDATING → EXTRACTING → CHUNKING → ANALYSING → DONE

↘ FAILED

Each state transition is logged in audit_logs. The Celery task chain enforces the transitions:

# tasks/pipeline.py

from celery import chain, group

def process_document(document_id: str):

pipeline = chain(

validate_and_store.s(document_id),

extract_text.s(),

chunk_document.s(),

group(

generate_summary.s(),

extract_clauses.s(),

extract_risks.s(),

extract_dates.s(),

),

finalise_analysis.s(),

notify_user.s(),

)

pipeline.apply_async()

### Step 1: Validate & Store

- Check MIME type is in allowed list (application/pdf, application/vnd.openxmlformats-officedocument.wordprocessingml.document, image/jpeg, image/png)

- Run ClamAV virus scan (clamd daemon in Docker)

- Upload to S3 with server-side encryption (AES256)

- Generate signed URL for downstream workers to retrieve the file

- Update status to VALIDATING

### Step 2: Text Extraction

def extract_text(document_id: str) -> str:

doc = Document.objects.get(id=document_id)

file_bytes = s3_client.download(doc.s3_key)

if doc.mime_type == 'application/pdf':

text = extract_pdf_text(file_bytes)  # pdfplumber

if len(text.strip()) < 100:

text = ocr_pdf(file_bytes)       # pytesseract fallback

elif doc.mime_type.startswith('image/'):

text = ocr_image(file_bytes)         # pytesseract

elif 'wordprocessingml' in doc.mime_type:

text = extract_docx_text(file_bytes) # python-docx

doc.extracted_text = text

doc.status = 'chunking'

doc.save()

return document_id

### Step 3: Semantic Chunking

Naive character-count chunking destroys paragraph and section context. We chunk by semantic boundaries:

def chunk_document(document_id: str) -> list[dict]:

doc = Document.objects.get(id=document_id)

text = doc.extracted_text

# Strategy: split on section headers, then enforce max token limit

# Legal docs use numbered sections (1., 1.1, Article I)

# Medical docs use paragraph breaks

# Government forms use question/answer blocks

chunks = semantic_splitter.split(

text,

max_tokens=3000,          # leave room for system prompt

overlap_tokens=200,       # context overlap between chunks

split_on=['section', 'paragraph', 'sentence'],  # priority order

)

return [{'id': i, 'text': c} for i, c in enumerate(chunks)]

### Step 4: Parallel AI Analysis

Each chunk is processed in parallel. Results are merged into a single coherent analysis.

Simplification prompt (versioned):

You are helping a person with no legal or medical training understand a document.

Rewrite the following section in plain English at a reading level of Grade 6 (age 11-12).

Do not omit important information. Do not add information not in the original.

Preserve all numbers, dates, names, and obligations exactly.

Output valid JSON: {"simplified": "...", "reading_level": 6}

Clause extraction prompt:

Extract all key clauses from the following document section.

For each clause, output valid JSON with fields:

- title: short descriptive name

- original_text: exact quote from document

- plain_text: plain English explanation

- importance: "critical" | "high" | "medium" | "low"

- type: "obligation" | "deadline" | "penalty" | "right" | "restriction" | "definition"

- party_affected: who this clause applies to

Output: {"clauses": [...]}

Risk extraction prompt:

Identify potential risks, unfair terms, unusual clauses, or obligations the reader should be aware of.

For each risk, output: {"risks": [{"level": "high|medium|low", "description": "...", "recommendation": "..."}]}

Focus on: automatic renewals, penalty clauses, unilateral change rights, liability waivers,

data sharing clauses, unusual termination conditions.

### Step 5: Result Finalisation

- Merge all chunk analyses into a single DocumentAnalysis record

- Deduplicate overlapping clauses from chunk boundaries

- Sort risk flags by severity (HIGH → MEDIUM → LOW)

- Calculate reading_level_score for the original document (Flesch-Kincaid)

- Update document status to done

- Push WebSocket event to connected client

## 8. AI/LLM Integration Strategy

### Provider Abstraction

# services/llm/base.py

from abc import ABC, abstractmethod

from dataclasses import dataclass

@dataclass

class LLMResponse:

content: str

tokens_used: int

model: str

cost_usd: float

class LLMProvider(ABC):

@abstractmethod

def complete(self, system: str, user: str, response_format: dict) -> LLMResponse:

pass

@abstractmethod

def stream(self, system: str, user: str):

pass

# services/llm/openai_provider.py

class OpenAIProvider(LLMProvider):

def __init__(self):

self.client = OpenAI(api_key=settings.OPENAI_API_KEY)

self.model = settings.OPENAI_MODEL  # gpt-4o-mini for speed, gpt-4o for quality

def complete(self, system, user, response_format=None) -> LLMResponse:

response = self.client.chat.completions.create(

model=self.model,

messages=[{"role": "system", "content": system},

{"role": "user", "content": user}],

response_format=response_format or {"type": "text"},

temperature=0.1,  # low temperature for consistent structured output

)

return LLMResponse(

content=response.choices[0].message.content,

tokens_used=response.usage.total_tokens,

model=self.model,

cost_usd=self._calculate_cost(response.usage),

)

### Token Budgeting

Every document analysis has a token budget enforced before any LLM call:

MAX_TOKENS_PER_DOCUMENT = 100_000  # ~$0.10 at gpt-4o-mini pricing

MAX_TOKENS_PER_USER_PER_DAY = 500_000

def check_token_budget(user_id: str, estimated_tokens: int):

today_usage = cache.get(f'tokens:{user_id}:{today}', 0)

if today_usage + estimated_tokens > MAX_TOKENS_PER_USER_PER_DAY:

raise TokenBudgetExceeded("Daily limit reached")

### Chat RAG Architecture

For the document Q&A feature, we use a retrieval-augmented generation (RAG) pattern:

- At analysis time, chunk text is embedded using text-embedding-3-small and stored in PostgreSQL with pgvector extension

- On each chat message, the user's question is embedded

- Top-3 most semantically relevant chunks are retrieved via cosine similarity

- These chunks are injected as context into the LLM prompt

- The LLM answers from the retrieved context — with citations

This prevents hallucination on document-specific questions. The LLM is grounded in the actual document text, not its training data.

# services/llm/rag.py

def answer_document_question(document_id: str, question: str, session: ChatSession) -> str:

question_embedding = embed(question)

relevant_chunks = DocumentChunk.objects.filter(

document_id=document_id

).order_by(

CosineDistance('embedding', question_embedding)

)[:3]

context = "\n\n---\n\n".join([c.text for c in relevant_chunks])

history = build_conversation_history(session)

return llm.complete(

system=DOCUMENT_QA_SYSTEM_PROMPT,

user=f"Context from document:\n{context}\n\nQuestion: {question}",

history=history,

)

## 9. Frontend Architecture & UX Pages

### Page Structure (Next.js App Router)

/                           Landing page (public, SSR, SEO-optimised)

/register                   Sign up

/login                      Sign in

/upload                     Document upload (auth required)

/docs/[id]                  Document results (auth required)

/docs/[id]/translate        Translation view

/docs/[id]/chat             Q&A chatbot

/history                    Past documents

/settings                   Account settings, language preference, data deletion

/about                      About, privacy policy, disclaimer

### UX Decisions — Why These Page Flows

Landing page:

- Headline speaks directly to the pain, not the feature: "Understand any document in plain English" not "AI-powered document analysis"

- Single CTA: "Upload a document — it's free". No pricing page. No feature comparison table.

- Three example use cases with before/after: legal contract → simplified version

- Social proof section: "Used by X people in Y countries" (real metrics once live)

- No cookie banner (no tracking cookies, no ads)

- Language selector in the top nav — the landing page itself translates to the user's selected language

Upload page:

- Drag-and-drop zone is the hero of the page — full viewport height on mobile

- Language dropdown: "Explain this document in [English ▼]" — default to browser language

- Category selector (optional): Legal / Medical / Government / Financial / Other — this improves AI prompt context

- Privacy badge below the upload zone: "Your document is processed securely and deleted after 30 days"

- Animated progress indicator with stage labels (Extracting text... Identifying key clauses...) via WebSocket

- No upload button — processing starts immediately on file drop

Results page (most critical page):

- Split-panel layout on desktop: original document (PDF viewer, left 45%) + simplified explanation (right 55%)

- On mobile: tabs — "Original" | "Simplified" | "Clauses" | "Chat"

- Risk flags are the first thing visible above the fold — colour-coded cards (red/amber/green)

- Clause cards are expandable: show plain-text summary, click to see original clause

- "Important dates" section: timeline view of deadlines and renewal dates

- Sticky top bar: document name, language selector (switch translation without re-upload), export button

- "Ask a question" chat panel slides in from the right on desktop, full-screen on mobile

Chat page:

- Persistent chat history for the document session

- Suggested starter questions based on document category (legal: "What are my cancellation rights?" / medical: "What are the risks mentioned?")

- Citations: each AI answer includes a "Source: Page 3, Section 4.2" reference

- Character-by-character streaming response (SSE from Django Channels)

History page:

- Card grid, sorted by most recent

- Filter by category and status

- Quick actions: re-open, download, delete

- Search bar (PostgreSQL full-text search on filenames and summaries)

### Mobile-First Considerations

- Minimum tap target: 44×44px on all interactive elements

- Bottom navigation bar on mobile (no hamburger menu)

- PDF viewer is replaced by the simplified view on mobile by default (original available via tab)

- Upload supports camera capture on mobile (accept="application/pdf,image/*" + capture attribute for camera)

- All text is minimum 16px to prevent iOS auto-zoom on inputs

- Tested on Chrome Android, Safari iOS, Firefox Android

## 10. Security — Production Checklist

### Authentication & Authorisation

- [ ] JWT access tokens: 15-minute expiry. Refresh tokens: 7 days, stored in HttpOnly cookie (not localStorage)

- [ ] Refresh token rotation on every use — compromised token cannot be reused

- [ ] Email verification required before document upload

- [ ] All document endpoints verify document.user_id == request.user.id — no IDOR

- [ ] Admin endpoints behind is_staff check + IP allowlist in staging/prod

### File Upload Security

- [ ] ClamAV virus scan on every upload before S3 storage

- [ ] MIME type validation server-side (never trust Content-Type header)

- [ ] File extension allowlist: .pdf, .docx, .jpg, .jpeg, .png

- [ ] Maximum file size: 50MB enforced at Nginx and Django layers

- [ ] S3 bucket is private — all access via signed URLs (15-minute expiry)

- [ ] S3 bucket has no public ACL, versioning disabled, lifecycle rule to delete after 30 days

- [ ] Files stored with UUID keys — original filename never used as S3 key

### API Security

- [ ] CORS configured to specific allowed origins only

- [ ] CSRF protection enabled for cookie-based endpoints

- [ ] SQL injection impossible — Django ORM parameterises all queries

- [ ] All user input sanitised before AI prompt injection (prompt injection defence)

- [ ] Rate limiting at Nginx (connection-level) and Django (application-level, Redis-backed)

- [ ] Sensitive fields (hashed_password, s3_key) never serialised in API responses

- [ ] DEBUG = False in all non-development environments

### Infrastructure Security

- [ ] Secrets in AWS Secrets Manager — never in code, never in .env committed to git

- [ ] Database not publicly accessible — only reachable from ECS VPC

- [ ] Redis not publicly accessible — only reachable from application containers

- [ ] SSL/TLS enforced on all endpoints (HTTPS redirect, HSTS header)

- [ ] Security headers: Content-Security-Policy, X-Frame-Options: DENY, X-Content-Type-Options: nosniff

- [ ] Dependency vulnerability scanning in CI pipeline (safety check for Python, npm audit for Node)

### Privacy & Compliance

- [ ] Documents hard-deleted from S3 and PostgreSQL after 30 days (Celery Beat job)

- [ ] One-click "delete all my data" endpoint — removes user + all documents + all analyses

- [ ] No document content written to application logs (LOG_SENSITIVE_DATA = False)

- [ ] Audit log is immutable (no UPDATE/DELETE permissions on audit_logs table)

- [ ] GDPR-compliant privacy policy linked from every page

## 11. Project Folder Structure

cleardocs/

├── .github/

│   └── workflows/

│       ├── backend.yml         # Django test + lint + build

│       ├── frontend.yml        # Next.js test + lint + build

│       └── deploy.yml          # Deploy to ECS on merge to main

│

├── backend/

│   ├── config/

│   │   ├── settings/

│   │   │   ├── base.py         # Shared settings

│   │   │   ├── development.py  # Local overrides

│   │   │   ├── staging.py

│   │   │   └── production.py   # Production-hardened

│   │   ├── urls.py

│   │   ├── asgi.py             # Channels ASGI config

│   │   └── celery.py           # Celery app init

│   │

│   ├── apps/

│   │   ├── users/

│   │   │   ├── models.py       # CustomUser model

│   │   │   ├── serializers.py

│   │   │   ├── views.py

│   │   │   ├── urls.py

│   │   │   └── tests/

│   │   ├── documents/

│   │   │   ├── models.py       # Document, DocumentChunk

│   │   │   ├── serializers.py

│   │   │   ├── views.py

│   │   │   ├── urls.py

│   │   │   ├── validators.py   # File type, size validation

│   │   │   └── tests/

│   │   ├── analysis/

│   │   │   ├── models.py       # DocumentAnalysis

│   │   │   ├── serializers.py

│   │   │   ├── views.py

│   │   │   └── tests/

│   │   ├── translations/

│   │   │   ├── models.py       # Translation

│   │   │   ├── serializers.py

│   │   │   ├── views.py

│   │   │   └── tests/

│   │   ├── chat/

│   │   │   ├── models.py       # ChatSession, ChatMessage

│   │   │   ├── consumers.py    # Django Channels WebSocket consumer

│   │   │   ├── serializers.py

│   │   │   ├── views.py

│   │   │   └── tests/

│   │   └── audit/

│   │       ├── models.py       # AuditLog

│   │       ├── middleware.py   # Auto-log all API calls

│   │       └── tests/

│   │

│   ├── services/

│   │   ├── llm/

│   │   │   ├── base.py         # LLMProvider ABC

│   │   │   ├── openai_provider.py

│   │   │   ├── anthropic_provider.py

│   │   │   ├── prompts.py      # All prompt templates (versioned)

│   │   │   └── rag.py          # RAG retrieval for chat

│   │   ├── ocr/

│   │   │   ├── extractor.py    # pdfplumber + pytesseract

│   │   │   └── chunker.py      # Semantic chunking

│   │   ├── storage/

│   │   │   ├── s3_client.py    # boto3 wrapper

│   │   │   └── antivirus.py    # ClamAV client

│   │   └── export/

│   │       └── pdf_exporter.py # ReportLab simplified PDF export

│   │

│   ├── tasks/

│   │   ├── pipeline.py         # Main Celery task chain

│   │   ├── analysis.py         # LLM analysis tasks

│   │   ├── ocr.py              # Text extraction tasks

│   │   ├── notifications.py    # Email + WebSocket notify tasks

│   │   └── maintenance.py      # Celery Beat scheduled jobs

│   │

│   ├── tests/

│   │   ├── conftest.py         # pytest fixtures

│   │   ├── factories.py        # factory_boy model factories

│   │   └── integration/        # End-to-end pipeline tests

│   │

│   ├── requirements/

│   │   ├── base.txt

│   │   ├── development.txt

│   │   └── production.txt

│   │

│   ├── Dockerfile

│   └── manage.py

│

├── frontend/

│   ├── app/

│   │   ├── layout.tsx          # Root layout, fonts, metadata

│   │   ├── page.tsx            # Landing page (/)

│   │   ├── (auth)/

│   │   │   ├── login/page.tsx

│   │   │   └── register/page.tsx

│   │   ├── upload/

│   │   │   └── page.tsx

│   │   ├── docs/

│   │   │   └── [id]/

│   │   │       ├── page.tsx    # Results page

│   │   │       ├── chat/page.tsx

│   │   │       └── translate/page.tsx

│   │   ├── history/

│   │   │   └── page.tsx

│   │   └── settings/

│   │       └── page.tsx

│   │

│   ├── components/

│   │   ├── upload/

│   │   │   ├── DropZone.tsx

│   │   │   ├── LanguageSelector.tsx

│   │   │   ├── CategorySelector.tsx

│   │   │   └── ProgressTracker.tsx  # WebSocket progress UI

│   │   ├── viewer/

│   │   │   ├── DocumentLayout.tsx   # Split-panel layout

│   │   │   ├── PDFViewer.tsx        # react-pdf wrapper

│   │   │   ├── SimplifiedView.tsx   # Rendered analysis

│   │   │   ├── ClauseCard.tsx

│   │   │   ├── RiskBadge.tsx

│   │   │   └── DateTimeline.tsx

│   │   ├── chat/

│   │   │   ├── ChatPanel.tsx

│   │   │   ├── MessageBubble.tsx

│   │   │   └── SuggestedQuestions.tsx

│   │   └── ui/                      # shadcn/ui components

│   │

│   ├── lib/

│   │   ├── api/

│   │   │   ├── client.ts       # Axios instance with JWT interceptors

│   │   │   ├── documents.ts    # Document API calls

│   │   │   ├── auth.ts         # Auth API calls

│   │   │   └── chat.ts         # Chat API calls

│   │   ├── hooks/

│   │   │   ├── useDocumentProgress.ts  # WebSocket hook

│   │   │   ├── useDocumentAnalysis.ts  # TanStack Query hook

│   │   │   └── useAuth.ts

│   │   ├── stores/

│   │   │   └── authStore.ts    # Zustand auth state

│   │   └── utils/

│   │       ├── langUtils.ts    # Language code helpers

│   │       └── dateUtils.ts

│   │

│   ├── types/

│   │   ├── document.ts

│   │   ├── analysis.ts

│   │   └── user.ts

│   │

│   ├── messages/               # next-intl translation files

│   │   ├── en.json

│   │   ├── es.json

│   │   └── ta.json             # Tamil (example non-Latin)

│   │

│   ├── public/

│   ├── Dockerfile

│   ├── next.config.ts

│   ├── tailwind.config.ts

│   └── tsconfig.json

│

├── nginx/

│   ├── nginx.conf

│   └── Dockerfile

│

├── infrastructure/

│   ├── docker-compose.yml      # Local full stack

│   ├── docker-compose.test.yml # CI test stack

│   └── aws/

│       ├── ecs-task-definition-api.json

│       ├── ecs-task-definition-worker.json

│       └── cloudwatch-dashboard.json

│

├── docs/

│   ├── ARCHITECTURE.md

│   ├── CONTRIBUTING.md

│   ├── DEPLOYMENT.md

│   └── ADR/                    # Architecture Decision Records

│       ├── 001-django-over-fastapi.md

│       └── 002-celery-over-django-q.md

│

├── .env.example                # Template — never commit actual .env

├── .gitignore

├── .pre-commit-config.yaml

└── README.md

## 12. Sprint-by-Sprint Build Plan

### Phase 1 — Foundation (Weeks 1–2)

#### Sprint 1: Project Scaffolding & Infrastructure

Goal: Any engineer can clone the repo and run the full stack with docker compose up

Tasks:

- [ ] Initialise monorepo with backend/ and frontend/ directories

- [ ] Django project setup: django-admin startproject config .

- [ ] Install and configure: DRF, simplejwt, django-storages, django-channels, celery, redis, psycopg2

- [ ] Next.js 14 setup: create-next-app@latest --typescript --tailwind --app

- [ ] Install shadcn/ui: npx shadcn-ui@latest init

- [ ] Docker Compose with: postgres, redis, backend (Django dev server), celery worker, celery beat, flower, frontend (Next.js dev), nginx

- [ ] .env.example with all required variables documented

- [ ] GitHub Actions: backend.yml (pytest + ruff + black), frontend.yml (jest + eslint + tsc)

- [ ] Pre-commit hooks: ruff, black, mypy, eslint, prettier

- [ ] README.md with full local setup instructions

Deliverable: docker compose up starts all services. GitHub Actions runs green on every push.

#### Sprint 2: Authentication System

Goal: Users can register, verify email, login, and receive a JWT

Backend tasks:

- [ ] Custom User model extending AbstractBaseUser

- [ ] Register endpoint with email uniqueness check

- [ ] Email verification: generate signed token, send via django-anymail (Mailgun/SES)

- [ ] Login endpoint returning access + refresh tokens

- [ ] Refresh token endpoint

- [ ] Logout endpoint (blacklist refresh token via TokenBlacklistView)

- [ ] Profile GET/PATCH endpoint

- [ ] Account deletion endpoint (soft-delete + cascade)

- [ ] Rate limiting on login endpoint (5 attempts/min via django-ratelimit)

- [ ] Tests: register, login, refresh, logout, email verification, rate limiting

Frontend tasks:

- [ ] Register page with RHF + Zod validation

- [ ] Login page with JWT storage in memory (access) + HttpOnly cookie (refresh)

- [ ] Axios interceptors: attach access token, auto-refresh on 401

- [ ] Zustand auth store: { user, isAuthenticated, login, logout }

- [ ] Protected route wrapper component

- [ ] Email verification landing page

### Phase 2 — Core Features (Weeks 3–6)

#### Sprint 3: Document Upload & Pipeline Foundation

Goal: User can upload a PDF and see it stored + queued for processing

Backend tasks:

- [ ] Document and DocumentChunk models with migrations

- [ ] Upload endpoint: validate MIME, run ClamAV, upload to S3, create DB record, queue Celery task

- [ ] extract_text Celery task: pdfplumber → pytesseract fallback

- [ ] chunk_document Celery task: semantic splitting

- [ ] Document status endpoint (for polling backup)

- [ ] Django Channels setup: ASGI_APPLICATION, Redis channel layer, routing

- [ ] DocumentProgressConsumer: WebSocket consumer that listens to Redis PubSub and forwards to client

- [ ] S3 signed URL generation for document retrieval

- [ ] Tests: upload, validation rejection, text extraction, chunking, WebSocket progress

Frontend tasks:

- [ ] DropZone component: react-dropzone, file type validation, size limit display

- [ ] Language selector (ISO 639-1 list, browser language default)

- [ ] Category selector (Legal / Medical / Government / Financial / Other)

- [ ] useDocumentProgress hook: WebSocket connection, progress state management

- [ ] ProgressTracker component: animated stages display

- [ ] Upload page assembled with all components

#### Sprint 4: AI Analysis Engine

Goal: Uploaded documents are fully analysed by the LLM pipeline

Backend tasks:

- [ ] LLMProvider ABC and OpenAIProvider implementation

- [ ] Prompt templates for: simplification, clause extraction, risk extraction, date extraction

- [ ] DocumentAnalysis model with migrations

- [ ] Parallel Celery group: generate_summary + extract_clauses + extract_risks + extract_dates

- [ ] finalise_analysis task: merge results, deduplicate, calculate reading level

- [ ] notify_user task: push WebSocket event + send email

- [ ] Token budget enforcement per document and per user per day

- [ ] Cost tracking: log estimated_cost_usd per analysis

- [ ] pgvector extension + DocumentChunk.embedding field for RAG

- [ ] Embedding task: compute and store embeddings for all chunks after analysis

- [ ] Tests: full pipeline with mocked LLM (check structure, not AI quality), token budget enforcement

#### Sprint 5: Translation & Chat

Goal: Users can translate a document and ask questions about it

Backend tasks:

- [ ] Translation model with migrations

- [ ] Translation Celery task: translate summary + clauses to requested language

- [ ] Translation API endpoints (request, list, retrieve)

- [ ] ChatSession and ChatMessage models

- [ ] ChatConsumer: Django Channels WebSocket consumer for streaming chat

- [ ] RAG retrieval: embed question → cosine similarity → top-3 chunks → LLM prompt

- [ ] Streaming response: stream LLM tokens to WebSocket client

- [ ] Tests: translation pipeline, chat session creation, RAG retrieval, streaming

Frontend tasks:

- [ ] ChatPanel component: message list, input, send button

- [ ] MessageBubble with citation display

- [ ] SuggestedQuestions seeded by document category

- [ ] Translation view: full translated document in selected language

- [ ] Language switcher on results page (switches translation without re-upload)

### Phase 3 — UI Polish & Results (Weeks 7–9)

#### Sprint 6: Results Page & Document Viewer

Goal: The results page is complete, polished, and mobile-responsive

Frontend tasks:

- [ ] Split-panel desktop layout: DocumentLayout component

- [ ] PDFViewer with react-pdf: page navigation, zoom, scroll sync with simplified view

- [ ] SimplifiedView: full structured rendering of DocumentAnalysis

- [ ] RiskBadge component: HIGH (red), MEDIUM (amber), LOW (green), with tooltip

- [ ] ClauseCard: expandable, shows plain text + original on click

- [ ] DateTimeline: horizontal timeline of important dates

- [ ] Mobile layout: tab-based (Original / Simplified / Clauses / Chat)

- [ ] Export button: download simplified analysis as PDF (/analysis/export/)

- [ ] Loading skeleton for all sections while processing

#### Sprint 7: History, Settings & Production Hardening

Frontend tasks:

- [ ] History page: card grid, search, filter, delete

- [ ] Settings page: language preference, password change, download all data, delete account

Backend hardening:

- [ ] Sentry integration: sentry-sdk[django,celery]

- [ ] Structured JSON logging: python-json-logger

- [ ] Celery Beat job: delete expired documents from S3 and DB (nightly)

- [ ] Celery Beat job: reset daily upload counts (midnight UTC)

- [ ] AuditMiddleware: log all API requests to audit_logs

- [ ] Performance: select_related and prefetch_related on all N+1-prone queries

- [ ] Cache analysis results in Redis (TTL 24h) — avoid re-fetching from DB on every page load

- [ ] Django QueryInspect in dev to catch N+1 queries

- [ ] Load test with Locust: 50 concurrent users uploading documents

### Phase 4 — Deployment (Weeks 10–12)

#### Sprint 8: AWS Deployment & Full CI/CD

Infrastructure tasks:

- [ ] Create AWS resources: VPC, RDS PostgreSQL, ElastiCache Redis, S3 bucket, ECR registry

- [ ] ECS Fargate task definitions: API (Django + Nginx), Worker (Celery), Beat (Celery scheduler)

- [ ] ECS service auto-scaling: scale workers based on SQS/Redis queue depth

- [ ] AWS Secrets Manager: all secrets referenced in task definition via secretsOptions

- [ ] CloudFront distribution for Next.js static assets

- [ ] Route 53 + ACM SSL certificate for custom domain

- [ ] GitHub Actions deploy.yml: test → build → push ECR → update ECS service → health check

- [ ] Blue/green deploy: ECS deployment circuit breaker + automatic rollback on failed health checks

- [ ] CloudWatch dashboards: API latency, error rate, Celery queue depth, RDS connections

- [ ] Grafana + Prometheus for application-level metrics

- [ ] PagerDuty / OpsGenie alert for: error rate > 1%, queue depth > 100, API p99 > 5s

## 13. Docker & Local Dev Setup

### docker-compose.yml

version: '3.9'

services:

postgres:

image: pgvector/pgvector:pg16

environment:

POSTGRES_DB: cleardocs

POSTGRES_USER: cleardocs

POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}

volumes:

- postgres_data:/var/lib/postgresql/data

ports:

- "5432:5432"

healthcheck:

test: ["CMD-SHELL", "pg_isready -U cleardocs"]

interval: 10s

timeout: 5s

retries: 5

redis:

image: redis:7-alpine

ports:

- "6379:6379"

healthcheck:

test: ["CMD", "redis-cli", "ping"]

interval: 10s

clamav:

image: clamav/clamav:stable

volumes:

- clamav_data:/var/lib/clamav

ports:

- "3310:3310"

backend:

build:

context: ./backend

target: development

command: python manage.py runserver 0.0.0.0:8000

environment:

DJANGO_SETTINGS_MODULE: config.settings.development

DATABASE_URL: postgresql://cleardocs:${POSTGRES_PASSWORD}@postgres:5432/cleardocs

REDIS_URL: redis://redis:6379/0

OPENAI_API_KEY: ${OPENAI_API_KEY}

AWS_ACCESS_KEY_ID: ${AWS_ACCESS_KEY_ID}

AWS_SECRET_ACCESS_KEY: ${AWS_SECRET_ACCESS_KEY}

AWS_S3_BUCKET: ${AWS_S3_BUCKET}

volumes:

- ./backend:/app

ports:

- "8000:8000"

depends_on:

postgres:

condition: service_healthy

redis:

condition: service_healthy

celery_worker:

build:

context: ./backend

target: development

command: celery -A config worker --loglevel=info --concurrency=2 -Q default,ocr,llm

environment:

DJANGO_SETTINGS_MODULE: config.settings.development

DATABASE_URL: postgresql://cleardocs:${POSTGRES_PASSWORD}@postgres:5432/cleardocs

REDIS_URL: redis://redis:6379/0

OPENAI_API_KEY: ${OPENAI_API_KEY}

volumes:

- ./backend:/app

depends_on:

- backend

- redis

celery_beat:

build:

context: ./backend

target: development

command: celery -A config beat --loglevel=info --scheduler django_celery_beat.schedulers:DatabaseScheduler

volumes:

- ./backend:/app

depends_on:

- backend

- redis

flower:

image: mher/flower

command: celery flower --broker=redis://redis:6379/0

ports:

- "5555:5555"

depends_on:

- redis

frontend:

build:

context: ./frontend

target: development

command: npm run dev

environment:

NEXT_PUBLIC_API_URL: http://localhost/api/v1

NEXT_PUBLIC_WS_URL: ws://localhost/ws

volumes:

- ./frontend:/app

- /app/node_modules

ports:

- "3000:3000"

nginx:

build:

context: ./nginx

ports:

- "80:80"

depends_on:

- backend

- frontend

volumes:

postgres_data:

clamav_data:

### Local Setup Commands

# 1. Clone and setup

git clone https://github.com/yourusername/cleardocs.git

cd cleardocs

cp .env.example .env

# Edit .env with your OpenAI key and AWS credentials

# 2. Start all services

docker compose up -d

# 3. Run migrations

docker compose exec backend python manage.py migrate

# 4. Create superuser (for Django Admin)

docker compose exec backend python manage.py createsuperuser

# 5. Seed initial data (optional)

docker compose exec backend python manage.py loaddata initial_data.json

# 6. Access services

# Frontend:     http://localhost

# Django Admin: http://localhost/admin

# API:          http://localhost/api/v1/

# Flower:       http://localhost:5555

# API Docs:     http://localhost/api/v1/schema/swagger/

## 14. CI/CD Pipeline

### GitHub Actions: Backend Workflow

# .github/workflows/backend.yml

name: Backend CI

on:

push:

paths: ['backend/**']

pull_request:

paths: ['backend/**']

jobs:

test:

runs-on: ubuntu-latest

services:

postgres:

image: pgvector/pgvector:pg16

env:

POSTGRES_DB: test_cleardocs

POSTGRES_USER: cleardocs

POSTGRES_PASSWORD: testpassword

options: >-

--health-cmd pg_isready

--health-interval 10s

redis:

image: redis:7-alpine

options: --health-cmd "redis-cli ping"

steps:

- uses: actions/checkout@v4

- name: Set up Python

uses: actions/setup-python@v5

with:

python-version: '3.12'

cache: 'pip'

- name: Install dependencies

run: pip install -r backend/requirements/development.txt

- name: Lint (ruff)

run: ruff check backend/

- name: Format check (black)

run: black --check backend/

- name: Type check (mypy)

run: mypy backend/ --config-file backend/mypy.ini

- name: Run tests

env:

DATABASE_URL: postgresql://cleardocs:testpassword@localhost/test_cleardocs

REDIS_URL: redis://localhost:6379/0

DJANGO_SETTINGS_MODULE: config.settings.test

run: |

cd backend

pytest --cov=. --cov-report=xml --cov-fail-under=80

- name: Upload coverage

uses: codecov/codecov-action@v4

build:

needs: test

runs-on: ubuntu-latest

if: github.ref == 'refs/heads/main'

steps:

- uses: actions/checkout@v4

- name: Build Docker image

run: docker build -t cleardocs-backend:${{ github.sha }} ./backend

- name: Push to ECR

run: |

aws ecr get-login-password | docker login --username AWS --password-stdin $ECR_REGISTRY

docker push $ECR_REGISTRY/cleardocs-backend:${{ github.sha }}

### GitHub Actions: Deploy Workflow

# .github/workflows/deploy.yml

name: Deploy to AWS

on:

push:

branches: [main]

jobs:

deploy:

runs-on: ubuntu-latest

needs: [backend-ci, frontend-ci]

environment: production

steps:

- uses: actions/checkout@v4

- name: Configure AWS credentials

uses: aws-actions/configure-aws-credentials@v4

with:

aws-access-key-id: ${{ secrets.AWS_ACCESS_KEY_ID }}

aws-secret-access-key: ${{ secrets.AWS_SECRET_ACCESS_KEY }}

aws-region: us-east-1

- name: Run database migrations

run: |

aws ecs run-task \

--cluster cleardocs-prod \

--task-definition cleardocs-migration \

--overrides '{"containerOverrides": [{"name": "api", "command": ["python", "manage.py", "migrate", "--noinput"]}]}'

- name: Deploy API service

run: |

aws ecs update-service \

--cluster cleardocs-prod \

--service cleardocs-api \

--force-new-deployment

- name: Deploy Worker service

run: |

aws ecs update-service \

--cluster cleardocs-prod \

--service cleardocs-worker \

--force-new-deployment

- name: Wait for deployment

run: |

aws ecs wait services-stable \

--cluster cleardocs-prod \

--services cleardocs-api cleardocs-worker

- name: Health check

run: |

curl -f https://api.cleardocs.app/health/ready/ || exit 1

## 15. AWS Deployment Strategy

### Services Used

| Service | Purpose | Local equivalent |
| --- | --- | --- |
| ECS Fargate | Run Docker containers without managing EC2 | Docker Compose |
| RDS PostgreSQL | Managed PostgreSQL with automated backups | postgres container |
| ElastiCache Redis | Managed Redis with replication | redis container |
| S3 | Document file storage | LocalStack / MinIO |
| ECR | Docker image registry | Local Docker |
| CloudFront | CDN for Next.js static files | nginx |
| Route 53 | DNS management | /etc/hosts |
| ACM | Free SSL certificates | Local self-signed |
| Secrets Manager | Environment variable secrets | .env file |
| CloudWatch | Logs and metrics | Console output |

### ECS Task Definitions

Three separate ECS task definitions — separate scaling policies:

- cleardocs-api — Django + Nginx sidecar. Scale: 1–5 instances based on CPU. Memory: 1GB.

- cleardocs-worker — Celery worker. Scale: 1–20 instances based on Redis queue depth. Memory: 2GB (OCR is memory-intensive).

- cleardocs-beat — Celery Beat scheduler. Always exactly 1 instance (scheduler must not run concurrently).

### Cost Estimate (low traffic, ~1,000 users/day)

| Service | Estimated monthly cost |
| --- | --- |
| ECS Fargate (API, 1 instance) | ~$15 |
| ECS Fargate (Worker, avg 2 instances) | ~$30 |
| RDS t3.micro PostgreSQL | ~$15 |
| ElastiCache t3.micro Redis | ~$15 |
| S3 (10GB storage + requests) | ~$3 |
| CloudFront | ~$2 |
| OpenAI API (1,000 docs × ~$0.05/doc) | ~$50 |
| Total | ~$130/month |

At this scale, the project is viable as a free service on a small budget or with minimal donations.

## 16. Observability & Monitoring

### Logging Strategy

All application logs are structured JSON:

# Every log entry includes:

{

"timestamp": "2025-01-15T10:23:45Z",

"level": "INFO",

"logger": "apps.documents.views",

"message": "Document processing started",

"request_id": "req_abc123",

"user_id": "usr_xyz789",

"document_id": "doc_def456",

"environment": "production"

}

Never log: document content, extracted text, S3 keys, email addresses, JWT tokens.

### Key Metrics to Track

| Metric | Alert threshold | Why |
| --- | --- | --- |
| API p99 latency | > 3s | User experience |
| API error rate (5xx) | > 0.5% | Service health |
| Celery queue depth (LLM queue) | > 50 | Worker scale-out needed |
| Document processing time (p95) | > 120s | Pipeline performance |
| LLM API error rate | > 2% | Provider issue |
| Daily API cost (OpenAI) | > $20 | Cost control |
| DB connection pool usage | > 80% | DB capacity |
| S3 upload failure rate | > 1% | Infrastructure |

### Celery Task Monitoring

Flower dashboard (locally) provides:

- Live task list: running, succeeded, failed

- Worker status: which workers are online

- Task rate: tasks/second by task name

- Failed task detail: exception, traceback, retry count

In production, this data is exported to CloudWatch via a custom Celery signal handler.

## 17. What Separates This From Vibe-Coded Apps

This section is a reference for your portfolio presentation or interview. These are the specific engineering decisions that a reviewer who has shipped production software will notice — and that AI-generated or vibe-coded apps will not have.

### 1. Idempotent Task Pipeline

Every Celery task can be safely re-run. If the LLM worker crashes mid-analysis, the task retries from the beginning of that stage — not from zero. The document state machine prevents double-processing.

### 2. State Machine Enforcement

Document.status follows a strict state machine. Invalid transitions (e.g., done → extracting) are rejected at the service layer. This prevents corrupt data states that are impossible to debug.

### 3. Zero-Downtime Database Migrations

We never drop columns in a single migration. The pattern is: (1) add new column (nullable), (2) deploy code that writes to both old and new, (3) backfill old data, (4) deploy code that reads from new column only, (5) drop old column. Each step is a separate deploy.

### 4. Provider-Agnostic LLM Layer

The LLM client is behind an abstract interface. We can switch from OpenAI to Anthropic by changing one environment variable — no code changes. This is how production AI systems are built: never tied to one provider.

### 5. Token Budget Enforcement

Before sending any document to the LLM, we estimate the token count and check it against per-document and per-user-per-day budgets. This prevents runaway costs from malicious uploads (e.g., a user uploading a 500-page document repeatedly).

### 6. Prompt Versioning

Every LLM prompt is stored as a versioned template in services/llm/prompts.py. The prompt version used for each analysis is recorded in document_analyses.prompt_version. This lets us audit why older analyses look different from newer ones and run controlled A/B experiments on prompts.

### 7. Cursor-Based Pagination

The document history list uses cursor-based pagination, not offset pagination. If a user uploads a new document between viewing page 1 and page 2, offset pagination would silently skip one document. Cursor pagination is stable.

### 8. Signed S3 URLs with Short Expiry

Documents are never publicly accessible. Workers receive a 15-minute signed URL to process the file. The frontend receives a separate signed URL to display the PDF in the viewer. Signed URLs expire and cannot be shared.

### 9. Architecture Decision Records

The docs/ADR/ directory contains written explanations of why each major technology was chosen over alternatives. This is a senior engineering practice — it documents the thinking behind decisions for future team members (and for interviewers).

### 10. The Tests Actually Test Behaviour

Tests use factory_boy to generate realistic test data. The LLM is mocked — we test that the pipeline calls the LLM with the correct structure, not that the LLM gives a good answer. The pipeline integration test uploads a real PDF and asserts that document.status == 'done' and analysis.key_clauses is a non-empty list. We test what matters.

Document version: 1.0 — generated as implementation plan prior to build start. Stack: Django 5 · Next.js 14 · PostgreSQL 16 · Redis 7 · Celery 5 · Docker · GitHub Actions · AWS ECS

,

Then is asked this, i just want to know that, in his whole implementation do i want to pay for anything or do i need a big dataset in any way to implement this . give me quick answer

You said

For local development (right now): $0, no dataset needed.

Here's the quick breakdown:

You pay for nothing locally. PostgreSQL, Redis, Celery, Django, Next.js, Nginx — all open source, run in Docker on your machine.

The only thing that costs money is the LLM API — and only when you actually call it. OpenAI charges per token. For testing and development, processing a few documents costs literally cents. A typical legal document analysis costs $0.02–$0.08 on gpt-4o-mini. You can also set CELERY_TASK_ALWAYS_EAGER = True in test settings and mock the LLM calls entirely, so even that cost is optional during development.

No dataset needed at all. This is not a machine learning project where you train a model. ClearDocs calls OpenAI's already-trained API and gives it your document as input. The "AI" is rented, not built. You bring the product logic, the pipeline, the UX — the model is a service you call like any other API.

When you go to production on AWS, you'll pay for ECS, RDS, ElastiCache, S3 — estimated ~$80/month at low traffic, as outlined in the plan. But that's only when you're ready to deploy publicly.

Summary:

| Thing | Cost |
| --- | --- |
| Local development | $0 |
| OpenAI API (dev testing) | ~$1–5 total |
| Dataset / training | $0, not needed |
| AWS (production only) | ~$80–130/month |

Get an OpenAI API key, put $5 credit on it, and you can build and test the entire project end to end.

Then again I asked is there any free version then

You said, Yes, but with limitations. Here's the honest picture:

Truly free options:

Groq — the best free option for this project. Runs open-source models (Llama 3, Mixtral) for free with generous rate limits. Fast. Has an OpenAI-compatible API so you change literally one line in the code — the base URL. No credit card needed.

Google Gemini API — has a free tier (Gemini 1.5 Flash). Decent quality. Requires a Google account, no credit card for the free tier.

Ollama — run a model completely locally on your own machine. 100% free, no API calls, no internet needed. The catch is you need a decent machine (8GB+ RAM minimum, more is better). Models like llama3 or mistral work well enough for document simplification.

My recommendation for you specifically:

Start with Groq — free, fast, no card, OpenAI-compatible. In the code we're building, you'd just change two lines:

# Instead of OpenAI

from groq import Groq

client = Groq(api_key="your_groq_key")  # free at console.groq.com

The provider abstraction layer we designed handles this cleanly. Once the project is built and you want to showcase it professionally, then spend $5 on OpenAI or Anthropic for the demo quality bump.

Bottom line: Use Groq for free during the entire build. Switch to a paid provider only when you're deploying publicly or demoing to the company.